## Sprint-2

### Introduction

## In this Sprint, the purpose was to fetch real time data as well as historic data and then calculate the CMO values to the Crew AI agents to get an investment decision. I worked on with a detailed description of the Tasks I worked on.

## User Stories

I worked on the following User Stories:

### CMO: As a trader, I want to utilize the Chande Momentum Oscillator (CMO) integrated with CrewAI agents to measure momentum changes and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. #283

### Conditions of Satisfiability

### Data Fetching
Condition: The system must reliably retrieve accurate real-time and historical stock data.
Test: Verify data integrity by comparing fetched data against trusted data sources.
Satisfaction: Data fetched matches external benchmarks with no significant discrepancies.

### Indicator Calculation
Condition: Accurate computation of the CMO using price changes over specified periods.
Test: Compare calculated CMO values against benchmark calculations for a selected set of stocks.
Satisfaction: Calculations closely match benchmarks with minimal variance.

### CrewAI Investment Decisions
Condition: CrewAI agents must provide relevant and actionable recommendations based on CMO analysis.
Test: Input various CMO scenarios and verify that CrewAI agents generate appropriate buy, sell, or hold recommendations.
Satisfaction: Recommendations are consistent with CMO values and align with historical market momentum trends.

### Customization
Condition: Users can modify parameters such as CMO calculation periods.
Test: Adjust parameters and ensure CMO calculations and CrewAI recommendations update accordingly.
Satisfaction: Changes in parameters accurately reflect in both CMO outputs and investment recommendations without errors.

### Alerts and Notifications
Condition: Users can set and receive alerts based on specific CMO threshold levels.
Test: Configure alerts for certain CMO values and verify timely and accurate notifications.
Satisfaction: Alerts are triggered correctly and delivered promptly without false positives.

### Historical Analysis
Condition: The system must accurately analyze and present historical CMO data to validate current indicators.
Test: Apply CMO to historical data and ensure momentum trends are correctly identified and displayed.
Satisfaction: Historical momentum trends are accurately represented, aiding in the validation of current CMO signals.

### User Interface
Condition: The interface should be user-friendly and facilitate easy interaction with CMO and CrewAI recommendations.
Test: Conduct usability testing with traders to ensure the interface is intuitive and meets their needs.
Satisfaction: Users can efficiently navigate the interface, apply the CMO, and interpret CrewAI recommendations without difficulty.

### Integration with Trading Platform
Condition: Seamless display of CrewAI investment recommendations within existing trading platforms.
Test: Verify that recommendations are accurately and clearly presented within the trading platform's interface.
Satisfaction: Integration is smooth, and recommendations are displayed without technical issues or delays.

### Definition of Done

### Functional Requirements
Data Fetching: Implement reliable mechanisms to fetch real-time and historical stock data.
Calculation Engine: Accurately calculate CMO values based on fetched data.
CrewAI Integration: Integrate CrewAI agents to analyze CMO values and generate investment recommendations.
Customization Options: Provide user controls to adjust CMO calculation periods.
Alerts System: Develop a system for setting and receiving alerts based on CMO thresholds.
Historical Data Analysis: Enable historical analysis of CMO to validate current momentum trends.
User Interface: Develop an intuitive interface for applying CMO and viewing CrewAI recommendations.
Platform Integration: Ensure seamless integration with existing trading platforms to display recommendations.

### Non-Functional Requirements
Performance: The system must process data and update recommendations in real-time with minimal latency.
Scalability: Capable of handling multiple users and large datasets simultaneously.
Security: Ensure all data transmissions are secure and comply with industry standards.
Reliability: System operates consistently without crashes or significant bugs.
Usability: Interface is user-friendly, reducing the learning curve for new users.
Compatibility: Functions correctly across various devices and screen sizes, including desktops, tablets, and smartphones.

### Tasks

- CMO.1: Implement Indicator Calculation (20 ph)

- CMO.2: Develop Customization Features (14 ph)

- CMO.3: Integrate Real-Time and Historical Data (18 ph)

- CMO.4: Develop Alerts and Notifications System (12 ph)

- CMO.5: Implement Historical Analysis Capabilities (14 ph)

- CMO.6: Design and Develop User Interface (20 ph)

- CMO.7: Integrate CMO with Trading Platforms (18 ph)

- CMO.8: Develop Investment Decision Support with CrewAI (16 ph)

- CMO.9: Ensure Security and Compliance (12 ph)

- CMO.10: Ensure Performance and Scalability (10 ph)

- CMO.11: Implement Backtesting Framework (18 ph)

- CMO.12: Develop Metrics for Backtesting Evaluation (12 ph)

- CMO.13: Automate Historical Data Selection for Backtesting (10 ph)

- CMO.14: Implement Forward Testing Framework (16 ph)

- CMO.15: Develop Real-Time Performance Monitoring for Forward Testing (12 ph)

- CMO.16: Evaluate and Optimize CMO-Based Strategies from Forward Testing (14 ph)

## Tasks I Worked On

### CMO.6: Design and Develop User Interface (20 ph) #387

### I have designed and developed the user interface to fetch both historic data and real time date and the task was estimated at 20 hours but it took me 26 hours.

### CMO.8: Develop Investment Decision Support with CrewAI (16 ph) #389

### Worked on developing the code for Crew AI agents to process the CMO indicator values and get investment decision and the task was estimated at 16 person hourse but I have spent more than 30 hours and is incomplete.

## Summary Table of Work

| ### UserStory GitHub Issue ID | ### User Story | ### Story Points | ### Task GitHub Issue ID | ### Task | ### Task Hours | ### Status | ### Actual Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### CMO | ### As a trader, I want to utilize the Chande Momentum Oscillator (CMO) integrated with CrewAI agents to measure momentum changes and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. |  | ### CMO.6 | ### Design and Develop User Interface | ### 20 | ### Completed | ### 26 |
| ### CMO | ### As a trader, I want to utilize the Chande Momentum Oscillator (CMO) integrated with CrewAI agents to measure momentum changes and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. |  | ### CMO.8 | ### Develop Investment Decision Support with CrewAI | ### 16 | ### Incomplete | ### 30 |

## Summary Table of Commits

| Date | Commit Number | Commit Description (exactly as in github) | User Story | Task |
| --- | --- | --- | --- | --- |
| 02/08/2025 | 2296b7194d0ae7414ad80e662d34bf6f782226ee | Customization features for CMO Indicator | ### CMO | CMO.6 |
| 02/15/2025 | 1c466e3cfbbed4199918bfc5b76ad2138fbbc7e3 | CMO Real Time data using yfinance | ### CMO | CMO.6 |