## Sprint-4

### Introduction

## In this Sprint, the purpose was test the CMO Indicator Crew AI code by developing unit tests and integration tests and finally backtest the code. I worked on with a detailed description of the Tasks I worked on.

## User Stories

I worked on the following User Stories:

### CMO: As a trader, I want to utilize the Chande Momentum Oscillator (CMO) integrated with CrewAI agents to measure momentum changes and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. #283

### Conditions of Satisfiability

### Data Fetching
Condition: The system must reliably retrieve accurate real-time and historical stock data.
Test: Verify data integrity by comparing fetched data against trusted data sources.
Satisfaction: Data fetched matches external benchmarks with no significant discrepancies.

### Indicator Calculation
Condition: Accurate computation of the CMO using price changes over specified periods.
Test: Compare calculated CMO values against benchmark calculations for a selected set of stocks.
Satisfaction: Calculations closely match benchmarks with minimal variance.

### CrewAI Investment Decisions
Condition: CrewAI agents must provide relevant and actionable recommendations based on CMO analysis.
Test: Input various CMO scenarios and verify that CrewAI agents generate appropriate buy, sell, or hold recommendations.
Satisfaction: Recommendations are consistent with CMO values and align with historical market momentum trends.

### Customization
Condition: Users can modify parameters such as CMO calculation periods.
Test: Adjust parameters and ensure CMO calculations and CrewAI recommendations update accordingly.
Satisfaction: Changes in parameters accurately reflect in both CMO outputs and investment recommendations without errors.

### Alerts and Notifications
Condition: Users can set and receive alerts based on specific CMO threshold levels.
Test: Configure alerts for certain CMO values and verify timely and accurate notifications.
Satisfaction: Alerts are triggered correctly and delivered promptly without false positives.

### Historical Analysis
Condition: The system must accurately analyze and present historical CMO data to validate current indicators.
Test: Apply CMO to historical data and ensure momentum trends are correctly identified and displayed.
Satisfaction: Historical momentum trends are accurately represented, aiding in the validation of current CMO signals.

### User Interface
Condition: The interface should be user-friendly and facilitate easy interaction with CMO and CrewAI recommendations.
Test: Conduct usability testing with traders to ensure the interface is intuitive and meets their needs.
Satisfaction: Users can efficiently navigate the interface, apply the CMO, and interpret CrewAI recommendations without difficulty.

### Integration with Trading Platform
Condition: Seamless display of CrewAI investment recommendations within existing trading platforms.
Test: Verify that recommendations are accurately and clearly presented within the trading platform's interface.
Satisfaction: Integration is smooth, and recommendations are displayed without technical issues or delays.

### Definition of Done

### Functional Requirements
Data Fetching: Implement reliable mechanisms to fetch real-time and historical stock data.
Calculation Engine: Accurately calculate CMO values based on fetched data.
CrewAI Integration: Integrate CrewAI agents to analyze CMO values and generate investment recommendations.
Customization Options: Provide user controls to adjust CMO calculation periods.
Alerts System: Develop a system for setting and receiving alerts based on CMO thresholds.
Historical Data Analysis: Enable historical analysis of CMO to validate current momentum trends.
User Interface: Develop an intuitive interface for applying CMO and viewing CrewAI recommendations.
Platform Integration: Ensure seamless integration with existing trading platforms to display recommendations.

### Non-Functional Requirements
Performance: The system must process data and update recommendations in real-time with minimal latency.
Scalability: Capable of handling multiple users and large datasets simultaneously.
Security: Ensure all data transmissions are secure and comply with industry standards.
Reliability: System operates consistently without crashes or significant bugs.
Usability: Interface is user-friendly, reducing the learning curve for new users.
Compatibility: Functions correctly across various devices and screen sizes, including desktops, tablets, and smartphones.

### Tasks

- CMO.1: Implement Indicator Calculation (20 ph)

- CMO.2: Develop Customization Features (14 ph)

- CMO.3: Integrate Real-Time and Historical Data (18 ph)

- CMO.4: Develop Alerts and Notifications System (12 ph)

- CMO.5: Implement Historical Analysis Capabilities (14 ph)

- CMO.6: Design and Develop User Interface (20 ph)

- CMO.7: Integrate CMO with Trading Platforms (18 ph)

- CMO.8: Develop Investment Decision Support with CrewAI (16 ph)

- CMO.9: Ensure Security and Compliance (12 ph)

- CMO.10: Ensure Performance and Scalability (10 ph)

- CMO.11: Implement Backtesting Framework (18 ph)

- CMO.12: Develop Metrics for Backtesting Evaluation (12 ph)

- CMO.13: Automate Historical Data Selection for Backtesting (10 ph)

- CMO.14: Implement Forward Testing Framework (16 ph)

- CMO.15: Develop Real-Time Performance Monitoring for Forward Testing (12 ph)

- CMO.16: Evaluate and Optimize CMO-Based Strategies from Forward Testing (14 ph)

## Tasks I Worked On

### CMO.10: Ensure Performance and Scalability (10 ph) #391

### Worked on developing the testing code i.e. unit tests and integration tests and the task was estimated at 10 person hourse but I have spent 14 hours to complete this task.

## CMO.11: Implement Backtesting Framework (18 ph) #392

## Worked on backtesting the code and the task was estimated at 18 person hours but it took 31 hours to complete.

## Summary Table of Work

| ### UserStory GitHub Issue ID | ### User Story | ### Story Points | ### Task GitHub Issue ID | ### Task | ### Task Hours | ### Status | ### Actual Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### CMO | ### As a trader, I want to utilize the Chande Momentum Oscillator (CMO) integrated with CrewAI agents to measure momentum changes and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. |  | ### CMO.10 | ### Ensure Performance and Scalability | ### 10 | ### Complete | ### 14 |
| ### CMO | ### As a trader, I want to utilize the Chande Momentum Oscillator (CMO) integrated with CrewAI agents to measure momentum changes and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. |  | ## CMO.11 | ## Implement Backtesting Framework | ### 18 | ### Complete | ### 31 |

## Summary Table of Commits

| Date | Commit Number | Commit Description (exactly as in github) | User Story | Task |
| --- | --- | --- | --- | --- |
| 04/01/2025 | cfeed0704005f39d03bc20eb74d9e6b29f3432b9 | CMO Testing code | ### CMO | ### CMO.10 |
| 04/22/2025 | fc22b9a8e2e2df6f91152aaac1ce5f09023f571a | CMO Indicator backtesting with crew AI agent | ### CMO | ## CMO.11 |
| 04/27/2025 | 870564d6f25dfbf3f02992412b3e799d80941588 | Updated Backtest code for CMO | ### CMO | ## CMO.11 |